**Minutes for the meeting (with TA) 2023-03-07**

Location: Drebbelweg IZ 2

Date: 2023-03-07

Time: 16:45-17:30

Chair: Aiste

Minute-taker: Leonardo

Attendees: Aldas Lenkšas, Aistė Macijauskaitė, Leonardo Marcuzzi, Jan Maris, Rebecca

Andrei (Group 79)

**Minutes**

* Announcements from TA
  + Meaningful merge till Friday
  + Buddycheck out
  + Rubric for contribution to be published
  + Backlog to be evaluated
  + Euristic due to 2 weeks
* Our works
  + Update on the work we have been doing
* Our announcements.
  + Everyone passed backlog
  + Added milestones and issues
* Demo showcase
  + Showed the current state of the product, front-end and back-end
* Questions to TA
  + Asked about JavaDoc on every commit (necessary on useful functions and classes)
  + Test coverage on the product (test the code you merge to check that it won’t broke)
  + Changing the pipeline on GitLab (not necessary to add test coverage on Gradle build)
  + Splitting the group in front-end and back-end (make sure that everyone works on everything)
* Feedback from our chair
* Checking the rubric together
* Feedback from TA
* **What should be done**:
  + Make some to do lists inside the issues to make them more clear
  + Make some issues dependent on others if it helps
  + Finish the buddycheck and be honest on it, and checking the feedback
  + Using meaningful names for the branches and always work on different branches
  + Keeping small and meaningful commits
  + Add checkstyle rules, maybe from the OOP ones with some tweaks
  + One merge request review per week per person with constructive feedback
  + Make sure to put everything on GitLab (comments, reviews, issues)
  + Always respond to merge requests and avoid leaving them open too long
  + Fix the fails as soon as possible to avoid having fails on the build at all